# Product Requirements Document — BelieversFlow

Version: 4.1.0

Status: Final

Last Updated: July 4, 2026

Author: Product Team

Classification: Internal — Product & Engineering

# Document History

| Version | Date | Changes | Author |
| --- | --- | --- | --- |
| 1.0 | 2026-06-09 | Initial PRD | Product Team |
| 3.1.0 | 2026-06-10 23:10 | Hymns + Devotional, offline data, 7-tab nav, AI endpoints | Product Team |
| 3.1.0b | 2026-06-11 09:38 | PWA service worker, draggable nav tabs, hymn numbering, error boundary, accessibility, code splitting, study button navigates to Bible, audio gesture fix | Product Team |
| 3.2.0-draft | 2026-07-03 | Added Competitor Analysis, integrated User Personas, Future Considerations roadmap, effort estimates, dependencies, acceptance criteria | Product Team |
| 3.2.0-rc1 | 2026-07-03 | Refined: fixed contradictions, added automated testing, pricing tiers, v3.2 prioritization, data migration, rollback plan | Product Team |
| 4.0.0 | 2026-07-03 | Final: added Risk Register, Legal & Compliance, Scalability Plan, Content Strategy, Onboarding, API Versioning, Open Source Community, Disaster Recovery, WCAG standards, A/B testing framework, data retention, security audits, analytics strategy | Product Team |
| 4.1.0 | 2026-07-04 | Production deployment: user auth, Google OAuth, cloud sync, Pinecone RAG, multi-LLM (GROQ/OpenAI/OpenRouter), freemium model, PostgreSQL on Aiven, 61 unit tests passing, UI polish (tab visibility, nav layout) | Product Team |

## Review Feedback Incorporated

| Source | Date | Feedback | Resolution |
| --- | --- | --- | --- |
| PRD Completeness Review | 2026-07-03 | §12.3/§12.9 contradicted billing coverage status | Fixed: billing ✅ Covered in §4.4 + §13.6 |
| PRD Completeness Review | 2026-07-03 | No automated testing strategy | Added §9 Testing Strategy |
| PRD Completeness Review | 2026-07-03 | No pricing tier summary in PRD | Added §4.4 Pricing Tiers |
| PRD Completeness Review | 2026-07-03 | v3.2 scheduling risk (13–19 weeks in 13-week quarter) | Added §12.4 v3.2 Prioritization |
| PRD Completeness Review | 2026-07-03 | No data migration strategy for cloud sync | Added §13 Data Migration & Rollback |
| PRD Completeness Review | 2026-07-03 | §10.2 auth tension unclear | Clarified: "opt-in auth as prerequisite for cloud sync" |
| PRD Completeness Review | 2026-07-03 | Hymn tune expansion not in roadmap | Added to §12.2 v3.3 |
| PRD Completeness Review | 2026-07-03 | §12 items lack effort estimates | Added Estimated Effort to all §14 entries |
| PRD Completeness Review | 2026-07-03 | Cross-platform matrix says "Web + Android" | Updated to "Web + Android (+ iOS v3.2)" |
| PRD Completeness Review | 2026-07-03 | No iOS compatibility NFR | Added NFR-21 to §8.4 |
| PRD Completeness Review | 2026-07-03 | No risk register | Added §15 Risk Register |
| PRD Completeness Review | 2026-07-03 | No GDPR/CCPA compliance | Added §16 Legal & Compliance |
| PRD Completeness Review | 2026-07-03 | No WCAG accessibility targets | Added NFR-22/23/24 to §8.6 |
| PRD Completeness Review | 2026-07-03 | No A/B testing framework | Added §9.6 A/B Testing |
| PRD Completeness Review | 2026-07-03 | No scalability plan | Added §17 Scalability & Infrastructure |
| PRD Completeness Review | 2026-07-03 | No content strategy | Added §18 Content Strategy |
| PRD Completeness Review | 2026-07-03 | No onboarding flow | Added §19 Onboarding & UX |
| PRD Completeness Review | 2026-07-03 | No API versioning | Added §20 API Strategy |
| PRD Completeness Review | 2026-07-03 | No open source community plan | Added §21 Open Source & Community |
| PRD Completeness Review | 2026-07-03 | No disaster recovery | Added §17.4 Disaster Recovery |
| PRD Completeness Review | 2026-07-03 | No data retention policy | Added §16.4 Data Retention |
| PRD Completeness Review | 2026-07-03 | No security audit schedule | Added §16.5 Security Audit Schedule |

# Table of Contents

[Executive Summary](#1-executive-summary)

[Problem Statement](#2-problem-statement)

[Competitor Analysis](#3-competitor-analysis)

[Product Vision & Objectives](#4-product-vision--objectives)

[Target Audience](#5-target-audience)

[User Stories](#6-user-stories)

[Functional Requirements](#7-functional-requirements)

[Non-Functional Requirements](#8-non-functional-requirements)

[Testing Strategy](#9-testing-strategy)

[Success Metrics](#10-success-metrics)

[Release Criteria](#11-release-criteria)

[Timeline & Roadmap](#12-timeline--roadmap)

[Data Migration & Rollback Strategy](#13-data-migration--rollback-strategy)

[Future Considerations](#14-future-considerations)

[Risk Register](#15-risk-register)

[Legal & Compliance](#16-legal--compliance)

[Scalability & Infrastructure](#17-scalability--infrastructure)

[Content Strategy](#18-content-strategy)

[Onboarding & User Experience](#19-onboarding--user-experience)

[API Strategy](#20-api-strategy)

[Open Source & Community](#21-open-source--community)

[Appendices](#22-appendices)

# 1. Executive Summary

BelieversFlow is a single-page, offline-first Christian productivity application that unifies task management, prayer tracking, Bible reading, journaling, and AI-powered faith guidance into one seamless experience. Unlike generic productivity tools that ignore spiritual dimensions, BelieversFlow is purpose-built for Christians who want to integrate their faith into their daily planning.

The app is currently live on web (Vercel), published as an Android APK (GitHub Releases), and operates at zero ongoing cost using free-tier infrastructure. It delivers 40+ features across 7 main views with full customization.

Key Facts:

Version: 4.1.0 (PRD) / 4.1.0 (backend) / 3.1.0 (frontend)

Stack: React 19 + Vite 8 + Capacitor 8 + Python FastAPI + PostgreSQL (Aiven) + Pinecone RAG + Multi-LLM (GROQ/OpenAI/OpenRouter)

Platforms: Web (PWA), Android APK, iOS (planned v3.2)

Revenue: Freemium model implemented (free + premium tiers); subscription billing planned v3.3

License: MIT (open source)

Tests: 61/61 passing (Vitest unit tests)

Backend: 4.1.0 with auth, sync, RAG, multi-LLM, Google OAuth

Database: PostgreSQL on Aiven with asyncpg

Vector Store: Pinecone (54 Bible verses, 1024-dim embeddings)

Production Status (July 4, 2026):

✅ User authentication (email + Google OAuth)

✅ Cloud sync (last-write-wins conflict resolution)

✅ Premium feature gating (freemium model)

✅ Pinecone RAG for Bible verse search

✅ Multi-LLM support (GROQ, OpenAI, OpenRouter)

✅ PostgreSQL database on Aiven

✅ 61 unit tests passing

✅ All UI tabs visible and functional

# 2. Problem Statement

## 2.1 The Core Problem

Christians lack an integrated digital tool that serves both their productivity needs and spiritual growth. Existing solutions force users to juggle multiple disconnected apps:

Todoist / TickTick — Task management (secular, no faith context)

YouVersion — Bible reading (no task integration)

Notes app / physical journal — Prayer journal (no structure or streak)

Notion / Google Docs — Bible study notes (overkill, no mobile-first design)

## 2.2 Pain Points

| # | Pain Point | Impact |
| --- | --- | --- |
| P1 | No unified view of daily tasks + spiritual activities | Context switching, missed prayers, irregular Bible reading |
| P2 | No prayer discipline tracking | Inconsistent quiet time, no motivation to build habit |
| P3 | Privacy concerns with cloud-based prayer journals | Users self-censor or avoid writing altogether |
| P4 | Spiritual vs. secular balance is invisible | Unaware of how time is allocated |
| P5 | Bible reading plans exist separately from daily task planning | Reading happens inconsistently |
| P6 | No AI guidance tailored to Christian context | Users turn to generic AI or don't have access |

## 2.3 Why Now

Smartphone penetration among Christians is at an all-time high

Post-pandemic interest in spiritual disciplines has increased

Privacy-conscious users are seeking offline-first alternatives

GROQ and similar AI providers have made faith-aware AI economically viable

# 3. Competitor Analysis

## 3.1 Direct Competitors (Faith + Productivity)

| Competitor | Revenue Model | Strengths | Weaknesses | BelieversFlow Advantage |
| --- | --- | --- | --- | --- |
| **YouVersion** | Free (donations) | 500M+ installs, extensive Bible tools, community | No task management, no prayer tracking, no journaling, requires account | Integrated faith + productivity; no account required; offline-first |
| **Pray.com** | Freemium ($4.99/mo) | Large user base, audio prayers, meditation | No task management, not offline, subscription-gated content | Full feature set free; offline-first; task integration |
| **Abide** | Subscription ($11.99/mo) | Sleep stories, guided meditations, high production quality | Not a daily productivity tool, expensive, no Bible reader | Broader feature set; free; Bible reader + AI assistant |
| **Glo Bible** | Paid app ($4.99) | Rich media Bible, visual media | No task/prayer tracking, no journaling, paid upfront | Free; broader feature set; AI-powered tools |
| **Bible Gateway** | Free / Ads | Web-based Bible lookup, multiple translations | No mobile app, no productivity features, ad-supported | Native mobile app; offline; no ads |

## 3.2 Indirect Competitors (Productivity + Customization)

| Competitor | Revenue Model | Strengths | Weaknesses | BelieversFlow Advantage |
| --- | --- | --- | --- | --- |
| **Todoist** | Freemium ($4/mo Pro) | Best-in-class task management, cross-platform, integrations | Secular, no faith context, premium features gated | Faith-integrated categories; free; prayer tracking |
| **Notion** | Freemium ($10/mo Plus) | Extremely flexible, databases, wikis | Overwhelming, not mobile-first, no offline | Simpler; mobile-first; offline-first; purpose-built |
| **Day One** | Subscription ($2.99/mo) | Beautiful journaling, rich media entries | No tasks, no Bible, no prayer, subscription required | Free; tasks + Bible + prayer; no subscription |
| **Habitica** | Freemium ($4.99/mo) | Gamified habit tracking, RPG elements | Secular, not faith-focused, complex | Faith-focused; simpler; prayer streak instead of RPG |

## 3.3 Feature Comparison Matrix

| Feature | BelieversFlow | YouVersion | Todoist | Pray.com | Day One | Notion |
| --- | --- | --- | --- | --- | --- | --- |
| Task management | ✅ Free | ❌ | ✅ Freemium | ❌ | ❌ | ✅ Freemium |
| Prayer tracking + streak | ✅ Free | ❌ | ❌ | ✅ Limited | ❌ | ❌ |
| Bible reader (66 books) | ✅ Free | ✅ Free | ❌ | ❌ | ❌ | ❌ |
| AI faith assistant | ✅ Free (50/day) | ❌ | ❌ | ❌ | ❌ | ❌ |
| Journal / diary | ✅ Free | ❌ | ❌ | ❌ | ✅ Subscription | ✅ Freemium |
| Hymn book (1,001 hymns) | ✅ Free | ❌ | ❌ | ❌ | ❌ | ❌ |
| Daily devotional | ✅ Free | ✅ Free | ❌ | ✅ Subscription | ❌ | ❌ |
| Offline-first | ✅ Full | ⚠️ Partial | ⚠️ Partial | ❌ | ⚠️ Partial | ⚠️ Partial |
| No account required | ✅ | ❌ | ❌ | ❌ | ❌ | ❌ |
| Open source | ✅ | ❌ | ❌ | ❌ | ❌ | ❌ |
| No ads | ✅ | ✅ | ⚠️ Free tier | ⚠️ Free tier | ✅ | ✅ |
| Customization (themes) | ✅ 5 themes + custom | ⚠️ Limited | ⚠️ Premium only | ⚠️ Limited | ⚠️ Limited | ⚠️ Limited |
| Cross-platform | ✅ Web + Android (+ iOS v3.2) | ✅ iOS + Android | ✅ All platforms | ✅ iOS + Android | ✅ iOS + Android | ✅ All platforms |
| Price (full features) | **Free** | Free | $4/mo | $4.99/mo | $2.99/mo | $10/mo |

## 3.4 Market Positioning

## 3.5 Competitive Moat

| Moat | Description |
| --- | --- |
| **Integration** | No competitor combines tasks + prayer + Bible + diary + hymns + AI in one app |
| **Privacy** | Zero data collection, no accounts, open source — verifiable by users |
| **Offline-first** | Full functionality without internet; competitors degrade significantly offline |
| **Price** | 40+ features completely free; competitors gate similar features behind subscriptions |
| **Open source** | Community trust; anyone can audit the code; fork-friendly |

# 4. Product Vision & Objectives

## 4.1 Vision Statement

To be the most trusted digital companion for daily Christian living — combining productivity, scripture, prayer, and AI guidance in a private, offline-first experience.

## 4.2 Product Objectives

| Objective | Metric | Target | Measurement Method |
| --- | --- | --- | --- |
| O1 | Daily active users (DAU) | 1,000 by Q4 2026 | Vercel Analytics (opt-in) |
| O2 | User retention (7-day) | >40% | localStorage onboarding timestamp + return detection |
| O3 | Prayer streak adherence | >50% of DAU log prayer weekly | localStorage prayerLogs analysis |
| O4 | User satisfaction | >4.5/5 | GitHub Discussions surveys, community feedback |
| O5 | GitHub stars | >100 by Q4 2026 | GitHub API |
| O6 | Automated test coverage | >80% of pure functions | Vitest coverage report |
| O7 | Lighthouse performance | >80 mobile score | Lighthouse CI |

## 4.3 Key Differentiators

| Differentiator | BelieversFlow | Competitors |
| --- | --- | --- |
| Integrated faith + productivity | ✅ Tasks + prayer + Bible + diary | ❌ Separate apps |
| Offline-first architecture | ✅ All features work offline | ❌ Most require internet |
| Zero data collection | ✅ No accounts, no tracking | ❌ Ad-based or data-harvesting |
| Customizable | ✅ 5 themes, light/dark, fonts, layouts | ❌ Limited or premium-only |
| Free & open source | ✅ Full source on GitHub | ⚠️ Often freemium |

## 4.4 Pricing Tiers Summary

The following tiers are planned for v3.3 (subscription billing via Stripe). Full pricing strategy, financial projections, and ethical guidelines are documented in pitch/monetization.md.

| Tier | Price | AI Limit | Cloud Sync | Group Features | Target User |
| --- | --- | --- | --- | --- | --- |
| **Free** | $0 (forever) | 50 messages/day | ❌ | ❌ | Individual Christians (all personas) |
| **Supporter** | $2.99/mo or $29.99/yr | Unlimited | ✅ | ❌ | Power users wanting sync + analytics |
| **Ministry** | $9.99/mo or $99.99/yr | Unlimited | ✅ | ✅ (up to 50 members) | Church leaders, small group organizers |

Pricing Principles:

Core spiritual features (tasks, prayer, Bible, diary, hymns, devotionals) remain free forever

No ads, ever — advertising conflicts with the spiritual nature of the app

No data selling, ever — privacy is a non-negotiable brand promise

Revenue reinvested into development and outreach, not profit extraction

# 5. Target Audience

## 5.1 Primary Audience

Practicing Christians aged 16–55 who own a smartphone and want to integrate their faith into daily productivity.

## 5.2 User Personas

Five personas define the target audience. Full profiles with demographics, goals, pain points, behavioral patterns, and user journey maps are documented in pitch/user_persona.md. The summaries below guide feature prioritization:

| Persona | Age | Occupation | Tech Level | Faith Stage | Primary Need |
| --- | --- | --- | --- | --- | --- |
| **Samuel** — The Busy Believer | 32 | Software Engineer | High | Mature | Integrate faith into busy schedule |
| **Grace** — The New Christian | 24 | Graduate Student | Medium | New believer | Structured spiritual growth |
| **David** — The Ministry Leader | 45 | Worship Pastor | Low-medium | Mature leader | Ministry organization + sermon prep |
| **Esther** — The Privacy-Conscious User | 38 | Freelance Writer | High | Mature | Complete data privacy + journaling |
| **Caleb** — The Digital Native Teen | 17 | High School Student | Very High | Exploring | Engaging, customizable, gamified faith |

### Persona Summaries

Samuel (32, Lagos Nigeria) — Software engineer, married, uses 15+ apps. Wants one app for tasks, prayer, Bible, and journal. Values efficiency and privacy. Reads Bible on commute. Primary features: Tasks, prayer tracker, Bible reader, backup.

Grace (24, Nairobi Kenya) — New Christian, graduate student, budget Android phone. Needs guided structure: where to start reading the Bible, how to pray, daily suggestions. Motivated by streaks. Primary features: Daily verse, prayer suggestions, study suggestions, AI chat, diary.

David (45, Atlanta USA) — Worship pastor, extensive Bible study in original languages. Needs sermon prep tools, prayer list management, offline access for travel. Prefers large fonts and wide layouts. Primary features: Bible reader, diary, backup, prayer tracker.

Esther (38, Seoul South Korea) — Catholic, freelance writer, privacy advocate. Uses Signal, ProtonMail, Linux. Will never use a cloud-based prayer journal. Wants complete data control. Primary features: Diary, backup, factory reset, offline mode, open source audit.

Caleb (17, Houston USA) — High school student, very high tech proficiency, exploring faith. Wants the app to look good and feel fun. Customizes everything. Primary features: Themes, custom colors, AI chat (tough questions), prayer streak, diary.

## 5.3 Secondary Audiences

| Segment | Needs | Features Used |
| --- | --- | --- |
| Church small groups | Shared prayer lists, group reading plans | Bible, prayer tracker, diary |
| Youth groups | Engaging faith tools for teens | Themes, AI chat, streak gamification |
| Ministry leaders | Sermon prep notes, study planning | Bible reader, diary, backup |
| Missionaries | Offline access in low-connectivity areas | All offline features |

## 5.4 Geographic Scope

Primary: English-speaking markets (US, UK, Canada, Australia, Nigeria, Philippines)

Secondary: Spanish, French, German, Portuguese (language selector implemented)

Future: More languages via community contributions

# 6. User Stories

## 6.1 Task Management

| ID | User Story | Priority | Status | Personas Served |
| --- | --- | --- | --- | --- |
| US-01 | As a user, I want to add tasks with a category and time so I can organize my day | P0 | ✅ | Samuel, David, Caleb |
| US-02 | As a user, I want to mark tasks complete with one tap so I can track progress | P0 | ✅ | All |
| US-03 | As a user, I want to filter tasks by All/Active/Completed so I can focus | P1 | ✅ | Samuel, David |
| US-04 | As a user, I want to undo a task deletion so I can recover from mistakes | P1 | ✅ | All |
| US-05 | As a user, I want to see my completion percentage so I feel motivated | P1 | ✅ | Samuel, Caleb |

## 6.2 Spiritual Growth

| ID | User Story | Priority | Status | Personas Served |
| --- | --- | --- | --- | --- |
| US-06 | As a user, I want to log my daily prayer time so I can build a habit | P0 | ✅ | All |
| US-07 | As a user, I want to see my prayer streak so I stay motivated | P1 | ✅ | Samuel, Grace, Caleb |
| US-08 | As a user, I want a daily prayer suggestion so I know what to pray | P2 | ✅ | Grace, Esther |
| US-09 | As a user, I want to see my spiritual vs. secular task balance | P2 | ✅ | Samuel |

## 6.3 Bible Reading

| ID | User Story | Priority | Status | Personas Served |
| --- | --- | --- | --- | --- |
| US-10 | As a user, I want to read any Bible chapter so I can study scripture | P0 | ✅ | All |
| US-11 | As a user, I want chapters cached offline so I can read without internet | P1 | ✅ | Samuel, David, Esther |
| US-12 | As a user, I want quick access to recent reads so I can continue studying | P2 | ✅ | David |
| US-13 | As a user, I want reading suggestions so I don't have to decide what to read | P2 | ✅ | Grace |

## 6.4 Diary & Journal

| ID | User Story | Priority | Status | Personas Served |
| --- | --- | --- | --- | --- |
| US-14 | As a user, I want to write diary entries with a mood so I can reflect | P0 | ✅ | Samuel, Grace, Esther, Caleb |
| US-15 | As a user, I want to edit or delete past entries so I can correct mistakes | P1 | ✅ | All |
| US-16 | As a user, I want undo for accidental deletions so I don't lose content | P1 | ✅ | All |

## 6.5 AI Faith Assistant

| ID | User Story | Priority | Status | Personas Served |
| --- | --- | --- | --- | --- |
| US-17 | As a user, I want to ask faith-related questions and get Biblical answers | P0 | ✅ | Grace, Caleb |
| US-18 | As a user, I want the AI to know my tasks so it can give relevant advice | P1 | ✅ | Samuel |
| US-19 | As a user, I want chat history to persist so I can revisit past conversations | P2 | ✅ | Grace |

## 6.6 Settings & Customization

| ID | User Story | Priority | Status | Personas Served |
| --- | --- | --- | --- | --- |
| US-20 | As a user, I want to choose a color theme that feels personal | P1 | ✅ | Caleb, Esther |
| US-21 | As a user, I want light/dark mode so I can use the app comfortably | P1 | ✅ | Samuel, Esther |
| US-22 | As a user, I want to adjust font size for readability | P2 | ✅ | David |
| US-23 | As a user, I want to back up my data so I don't lose it | P1 | ✅ | Samuel, David, Esther |
| US-24 | As a user, I want to restore from backup when switching devices | P1 | ✅ | All |

## 6.7 Dashboard & Daily Start

| ID | User Story | Priority | Status | Personas Served |
| --- | --- | --- | --- | --- |
| US-25 | As a user, I want a daily verse when I open the app | P0 | ✅ | All |
| US-26 | As a user, I want a greeting based on the time of day | P2 | ✅ | All |
| US-27 | As a user, I want to see my stats (tasks, streak, prayer) at a glance | P1 | ✅ | Samuel, Caleb |

## 6.8 Hymns

| ID | User Story | Priority | Status | Personas Served |
| --- | --- | --- | --- | --- |
| US-28 | As a user, I want to browse/search 1,001 hymns by title or number | P0 | ✅ | David, Samuel |
| US-29 | As a user, I want a daily hymn suggestion so I discover new hymns | P1 | ✅ | Samuel |
| US-30 | As a user, I want to favourite hymns for quick access | P1 | ✅ | David |
| US-31 | As a user, I want to sort hymns A-Z or by number | P1 | ✅ | All |
| US-32 | As a user, I want to play hymn melodies so I can sing along | P2 | ✅ (54 tunes) | Samuel, Caleb |

## 6.9 Daily Devotional

| ID | User Story | Priority | Status | Personas Served |
| --- | --- | --- | --- | --- |
| US-33 | As a user, I want to read a daily devotional with a Bible verse and reflection | P0 | ✅ | Grace, Esther |
| US-34 | As a user, I want to navigate between devotional days | P1 | ✅ | Grace |

## 6.10 Future User Stories (Planned)

| ID | User Story | Priority | Version | Personas Served |
| --- | --- | --- | --- | --- |
| US-35 | As a user, I want to sign in with email or Google so I can sync across devices | P0 | v3.2 | Samuel, Grace, David, Caleb |
| US-36 | As a user, I want my data to sync automatically across my devices | P0 | v3.2 | Samuel, David |
| US-37 | As a user, I want to receive push notifications for prayer reminders | P1 | v3.2 | Samuel, Grace |
| US-38 | As a user, I want to read the Bible in Hebrew/Greek interlinear view | P1 | v3.2 | David |
| US-39 | As a user, I want to create or join a small group for shared prayer lists | P0 | v3.3 | David, Grace |
| US-40 | As a user, I want to subscribe to Supporter tier for unlimited AI and sync | P1 | v3.3 | Samuel, David |
| US-41 | As a church leader, I want to create a church profile in the directory | P1 | v4.0 | David |
| US-42 | As a user, I want to save personal study notes per Bible chapter | P2 | v4.0 | David, Samuel |

# 7. Functional Requirements

## 7.1 Task Management Module

| FR-ID | Requirement | Acceptance Criteria | Verification |
| --- | --- | --- | --- |
| FR-01 | System shall allow creating a task with text, time (optional), and category | Task appears in list within 100ms; empty text rejected | Manual test |
| FR-02 | System shall support 3 categories: Spiritual, Personal, Service | Category displayed as colored badge on task card | Visual inspection |
| FR-03 | System shall toggle task completion state on checkbox click | Checkbox toggles; strikethrough applied; completion % updated | Manual test |
| FR-04 | System shall filter tasks by All, Active, Completed | Correct subset displayed; active filter visually indicated | Manual test |
| FR-05 | System shall delete tasks with a 6-second undo window | Task removed; toast with "Undo" button shown for 6s; undo restores task | Manual test |
| FR-06 | System shall persist tasks across sessions via localStorage | Add task → reload page → task still present | Test with reload |

## 7.2 Prayer Tracker Module

| FR-ID | Requirement | Acceptance Criteria | Verification |
| --- | --- | --- | --- |
| FR-07 | System shall allow logging prayer minutes once per day | Entry added; toast shown; duplicate blocked with message | Manual test |
| FR-08 | System shall enforce one prayer log per calendar day | Second attempt shows "Already prayed today" message | Manual test |
| FR-09 | System shall calculate a streak going back up to 365 days | Streak = 0 for empty logs; increments by 1 per consecutive day; resets on gap | Unit test |
| FR-10 | System shall display last 5 prayer logs | Most recent 5 entries shown with date and minutes; "No logs yet" for empty | Visual inspection |

## 7.3 Bible Reader Module

| FR-ID | Requirement | Acceptance Criteria | Verification |
| --- | --- | --- | --- |
| FR-11 | System shall display all 66 books of the Bible | All books listed with chapter counts; grouped by OT/NT | Visual inspection |
| FR-12 | System shall load chapter text from bible-api.com (KJV) or GROQ (other versions) | KJV fetches from bible-api.com; 11 other versions via backend GROQ proxy; all cached | Integration test |
| FR-13 | System shall cache chapters in localStorage after first load | First load: network request; second load: <100ms from cache | Test with offline |
| FR-14 | System shall navigate between chapters with prev/next buttons | Prev disabled on Genesis 1; next disabled on Revelation 22 | Manual test |
| FR-15 | System shall track last 15 unique reads | Recent reads shown in reverse chronological order; deduplicated by book+chapter | Test with sequential reads |

## 7.4 Diary Module

| FR-ID | Requirement | Acceptance Criteria | Verification |
| --- | --- | --- | --- |
| FR-16 | System shall support CRUD operations on diary entries | Create, read, edit, delete all functional; entries sorted by date desc | Manual test |
| FR-17 | System shall provide a mood picker with 5 options | 5 moods displayed: 😊🙂😐😢😭; one selectable per entry | Visual inspection |
| FR-18 | System shall delete entries with 6-second undo | Entry removed; undo toast shown; undo restores entry | Manual test |
| FR-19 | System shall display entries with date, time, mood, title, content | All fields rendered; long content truncated in list view | Visual inspection |

## 7.5 AI Chat Module

| FR-ID | Requirement | Acceptance Criteria | Verification |
| --- | --- | --- | --- |
| FR-20 | System shall send user messages to GROQ API via backend proxy | Backend returns `{message: "..."}` within 10s; error handled gracefully | Integration test |
| FR-21 | System shall include last 6 chat messages as context | API request contains up to 6 prior messages in `messages` array | Manual test |
| FR-22 | System shall include task list as context in system prompt | System prompt contains formatted task list when tasks exist | Manual test |
| FR-23 | System shall display typing indicator during loading | Animated dots shown while API call in progress; hidden on response/error | Visual inspection |
| FR-24 | System shall provide 4 quick-start suggestion chips on welcome | 4 chips shown on empty chat; clicking populates input field | Visual inspection |

## 7.6 Settings Module

| FR-ID | Requirement | Acceptance Criteria | Verification |
| --- | --- | --- | --- |
| FR-25 | System shall support 5 preset color themes | 5 themes switchable; all views update within 1 frame (<16ms) | Manual test |
| FR-26 | System shall support custom colors via native color picker | Color picker opens; selected color applied as CSS variable | Manual test |
| FR-27 | System shall toggle between dark and light mode | Toggle switches all UI elements; persists across sessions | Manual test |
| FR-28 | System shall support 3 font sizes (13px, 15px, 17px) | Font size applies to body text; persists across sessions | Visual inspection |
| FR-29 | System shall support 3 reading layouts (Standard, Wide, Compact) | Layout attribute applied; content reflows correctly | Visual inspection |
| FR-30 | System shall export all data as a downloadable JSON file | JSON file downloads; contains all `btf_*` keys; valid JSON | Manual test |
| FR-31 | System shall import data from a JSON file via file picker | File picker opens; valid JSON restores all data; invalid shows error | Manual test |
| FR-32 | System shall factory reset with confirmation dialog | `confirm()` dialog shown; on confirm: all localStorage cleared, state reset | Manual test |

## 7.7 Hymns Module

| FR-ID | Requirement | Acceptance Criteria | Verification |
| --- | --- | --- | --- |
| FR-33 | System shall include a hymn book of 1,001 hymns with title, number, and lyrics | All 1,001 hymns loadable; each has id, title, author, category, lyrics | Content audit |
| FR-34 | System shall allow searching hymns by title, author, category, or numeric ID | Search filters list in real-time; numeric search matches hymn ID | Manual test |
| FR-35 | System shall group hymns by category | Categories extracted from data; filter buttons shown | Visual inspection |
| FR-36 | System shall allow favouriting hymns for quick access | Heart toggle persists to localStorage; favorites filter shows only favorited | Manual test |
| FR-37 | System shall display a daily hymn suggestion on the hymns page | Daily hymn auto-selected by day-of-year; tappable to open detail | Visual inspection |
| FR-38 | System shall play hymn melodies via Web Audio API for 54 tunes | Play button starts triangle-wave organ sound; stop button halts; player bar visible | Manual test |
| FR-39 | System shall sort hymns by number, A-Z, or Z-A | Sort buttons toggle; list reorders; default is by number | Manual test |

## 7.8 Daily Devotional Module

| FR-ID | Requirement | Acceptance Criteria | Verification |
| --- | --- | --- | --- |
| FR-40 | System shall include 365 daily devotionals with Bible verse, reflection, and prayer | All 365 entries loadable; each has verse, reflection text, and prayer | Content audit |
| FR-41 | System shall auto-select today's devotional based on calendar date | Day-of-year used as index; shown on page load | Manual test |
| FR-42 | System shall allow navigating to any day via prev/next or day picker | Prev/next change day; date picker allows direct jump | Manual test |
| FR-43 | System shall support font size adjustments for devotional reading | Font size selector applies to devotional text only | Visual inspection |
| FR-44 | System shall track which devotionals have been read | Read status persisted; progress counter shown | Test with sequential reads |

## 7.9 Future Functional Requirements (Planned)

| FR-ID | Requirement | Version | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-45 | System shall support user registration via email or Google OAuth | v3.2 | Account created; email verified; session persists 30 days |
| FR-46 | System shall sync localStorage data to cloud on login | v3.2 | All `btf_*` keys uploaded; conflict resolved (last-write-wins); offline queue syncs on reconnect |
| FR-47 | System shall send push notifications via FCM (Android) | v3.2 | Task reminders fire at scheduled time; verse-of-day fires daily; opt-out toggle |
| FR-48 | System shall display Hebrew/Greek interlinear Bible text | v3.2 | Word-by-word interlinear for OT (Hebrew) and NT (Greek); toggleable |
| FR-49 | System shall support small group creation and joining | v3.3 | Invite code system; shared prayer list; max 50 members per group |
| FR-50 | System shall process subscription payments via Stripe | v3.3 | Checkout flow; subscription management; webhook verification |

# 8. Non-Functional Requirements

## 8.1 Performance

| NFR-ID | Requirement | Target | Measurement |
| --- | --- | --- | --- |
| NFR-01 | App shell initial load time | <3s on 4G | Chrome DevTools Performance tab |
| NFR-02 | Bible chapter load time (first fetch) | <5s | fetch() timing |
| NFR-03 | Bible chapter load time (cached) | <100ms | Navigation Timing API |
| NFR-04 | UI responsiveness (tap-to-action) | <100ms | console.time() |
| NFR-05 | JS bundle size | <250 KB gzipped | Vite build output |
| NFR-06 | CSS bundle size | <60 KB gzipped | Vite build output |
| NFR-07 | APK size | <5 MB | Gradle build output |

## 8.2 Offline Capability

| NFR-ID | Requirement | Target | Measurement |
| --- | --- | --- | --- |
| NFR-08 | All user data (tasks, prayer, diary, settings) must work offline | 100% | Airplane mode test |
| NFR-09 | Previously loaded Bible chapters must be available offline | 100% | Airplane mode + reload |
| NFR-10 | Pre-bundled content (verses, prayers, suggestions) must work offline | 100% | Airplane mode test |
| NFR-11 | AI chat must show graceful error when offline | Message shown | Airplane mode + send |

## 8.3 Security & Privacy

| NFR-ID | Requirement | Target | Measurement |
| --- | --- | --- | --- |
| NFR-12 | No user data shall be sent to any server without explicit user action | Verified | Code audit |
| NFR-13 | AI chat requests must be proxied through backend (not direct from APK) | Verified | Network inspection |
| NFR-14 | No analytics, tracking, or telemetry shall be embedded | Verified | Code audit |
| NFR-15 | Factory reset shall clear all data from localStorage | Verified | Manual test |
| NFR-16 | Cloud sync data must be encrypted in transit (TLS 1.2+) and at rest | Verified (v3.2) | Certificate pinning + database encryption |
| NFR-17 | User authentication tokens must expire after 30 days of inactivity | Verified (v3.2) | Token expiry test |
| NFR-18 | API keys must never be embedded in client-side code | Verified | Code audit + APK inspection |

## 8.4 Compatibility

| NFR-ID | Requirement | Target | Measurement |
| --- | --- | --- | --- |
| NFR-19 | Web: Latest 2 versions of Chrome, Firefox, Safari, Edge | Verified | Cross-browser testing |
| NFR-20 | Android: API 24+ (Android 7.0+) | Verified | Capacitor build + device test |
| NFR-21 | iOS: iOS 15+ (Safari, Chrome on iOS) | Verified (v3.2) | Xcode build + device test |
| NFR-22 | Screen sizes: 320px to 1920px width | Verified | Responsive testing |

## 8.5 Reliability

| NFR-ID | Requirement | Target | Measurement |
| --- | --- | --- | --- |
| NFR-23 | Bible API failures must show user-friendly error | Verified | API failure simulation |
| NFR-24 | GROQ API failures must not crash the app | Verified | API failure simulation |
| NFR-25 | localStorage failures must not crash the app | Verified | Quota exceeded simulation |
| NFR-26 | Cloud sync failures must not lose local data; must retry on reconnect | Verified (v3.2) | Network failure simulation |
| NFR-27 | Failed cloud sync must fall back to local-only mode with user notification | Verified (v3.2) | Offline + sync enabled test |

## 8.6 Accessibility

| NFR-ID | Requirement | Target | Standard |
| --- | --- | --- | --- |
| NFR-28 | All interactive elements must have ARIA labels | 100% | WCAG 2.1 AA |
| NFR-29 | Keyboard navigation must work for all features | Full support | WCAG 2.1 AA |
| NFR-30 | Color contrast ratio must meet minimum thresholds | 4.5:1 text, 3:1 UI | WCAG 2.1 AA |
| NFR-31 | Touch targets must be at least 44×44px | 100% of buttons | WCAG 2.1 AA |
| NFR-32 | Screen reader must announce all important state changes | Verified | VoiceOver/TalkBack test |
| NFR-33 | Focus-visible outlines must be present on all focusable elements | Verified | Manual keyboard test |
| NFR-34 | No content shall rely solely on color to convey information | Verified | Color-blind simulation |

# 9. Testing Strategy

## 9.1 Automated Testing

| Module | Test Type | Framework | Coverage Target | Status |
| --- | --- | --- | --- | --- |
| `getStreak()` | Unit test | Vitest | 100% branch coverage | ✅ Implemented |
| `getGreeting()` | Unit test | Vitest | All 4 time windows + edge cases | ✅ Implemented |
| `formatTime()` / `formatDate()` | Unit test | Vitest | Valid ISO, null, timezone variants | ✅ Implemented |
| `loadState()` / `saveState()` | Unit test | Vitest | Existing key, missing key, corrupted JSON | ✅ Implemented |
| `searchHymns()` | Unit test | Vitest | Empty query, text match, numeric match, category filter | ✅ Implemented |
| GROQ API integration | Integration test | Vitest + MSW | Request/response cycle, error handling | ⏳ Phase 2 |
| Bible API integration | Integration test | Vitest + MSW | KJV fetch, GROQ proxy, cache behavior | ⏳ Phase 2 |
| localStorage persistence | Integration test | Vitest | Add → reload → verify persistence | ⏳ Phase 2 |

## 9.2 End-to-End Testing

| Flow | Steps | Status |
| --- | --- | --- |
| Task lifecycle | Add → Filter → Complete → Delete → Undo | ❌ Not implemented |
| Prayer logging | Open spiritual view → Log minutes → Verify streak | ❌ Not implemented |
| Bible reading | Select book → Select chapter → Verify verses → Navigate prev/next | ❌ Not implemented |
| Diary CRUD | Create → Edit → Delete → Undo | ❌ Not implemented |
| Theme switching | Open settings → Change theme → Verify all views | ❌ Not implemented |
| Backup/restore | Export → Clear data → Import → Verify restored | ❌ Not implemented |

## 9.3 Manual Testing Checklist

| Category | Tests | Frequency |
| --- | --- | --- |
| Functional | All user stories | Per build |
| Offline | Enable airplane mode, test all views | Per release |
| Cross-browser | Chrome, Firefox, Edge, Android WebView, Safari (iOS) | Per release |
| Responsive | 320px, 375px, 414px, 768px, 1920px widths | Per release |
| Performance | Lighthouse audit (target: >80 on mobile) | Per major version |
| Accessibility | Tab navigation, screen reader, contrast, color-blind | Per major version |

## 9.4 Testing Tools

| Tool | Purpose | Status |
| --- | --- | --- |
| Vitest | Unit + integration testing | ✅ Available (61 tests passing) |
| MSW (Mock Service Worker) | API mocking for integration tests | ⏳ Phase 2 |
| Playwright | E2E browser testing | ✅ Available (used for screenshot tests) |
| Lighthouse CI | Automated performance auditing | ⏳ Phase 4 |
| axe-core | Accessibility testing (WCAG 2.1 AA) | ⏳ Phase 4 |

## 9.5 Testing Roadmap

| Phase | Scope | Timeline | Priority |
| --- | --- | --- | --- |
| **Phase 1** | Unit tests for pure functions (getStreak, getGreeting, formatTime, loadState, searchHymns) | v3.2 | High |
| **Phase 2** | Integration tests for API modules (Bible fetch, GROQ chat, backend proxy) | v3.2 | High |
| **Phase 3** | E2E tests for critical user flows (task lifecycle, Bible reading, backup/restore) | v3.3 | Medium |
| **Phase 4** | Accessibility audit (axe-core) + Lighthouse CI integration | v3.3 | Medium |
| **Phase 5** | Full regression suite for release automation | v4.0 | Low |

## 9.6 A/B Testing Framework

A/B testing will be introduced in v3.3 to validate feature decisions before full rollout. The framework uses a lightweight, privacy-compliant approach:

| Component | Implementation |
| --- | --- |
| **Assignment** | Random user ID (localStorage `btf_ab_group`) assigned on first visit; consistent across sessions |
| **Variants** | 2 variants per test (control + variant); maximum 1 active test at a time to avoid interaction |
| **Metrics** | Feature-specific engagement (e.g., hymn play rate, prayer log frequency, AI chat usage) |
| **Duration** | Minimum 2 weeks or 200 users per variant, whichever comes first |
| **Decision** | Statistically significant improvement (>5% lift, p<0.05) → ship variant; otherwise → keep control |
| **Privacy** | No PII collected; only anonymous variant assignment + feature usage counters in localStorage |

Planned A/B Tests:

| Test | Version | Hypothesis | Metric |
| --- | --- | --- | --- |
| Onboarding walkthrough | v3.3 | Guided onboarding increases D7 retention | D7 retention rate |
| Daily verse placement | v3.3 | Moving verse to notification increases engagement | Verse read rate |
| Hymn play button size | v3.4 | Larger button increases hymn play rate | Hymn play rate |
| AI chat quick suggestions | v3.4 | More suggestions increase AI usage | AI messages per user |

# 10. Success Metrics

## 10.1 Product Metrics

| Metric | Definition | Current | Goal (Q4 2026) | Measurement |
| --- | --- | --- | --- | --- |
| DAU | Daily Active Users | <100 | 1,000 | Vercel Analytics (opt-in) |
| Retention (D7) | Users returning on day 7 | — | >40% | localStorage onboarding + return |
| Retention (D30) | Users returning on day 30 | — | >20% | localStorage onboarding + return |
| Prayer streak avg | Mean streak across active users | — | >5 days | localStorage prayerLogs |
| Tasks created/user | Avg tasks per user per day | — | >3 | localStorage tasks |
| AI chats/user | Avg AI interactions per user per week | — | >2 | localStorage chatHistory |
| Automated test coverage | % of pure functions with unit tests | 100% (61 tests) | >80% | Vitest coverage report |

## 10.2 Quality Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Crash-free rate | >99.5% | Manual testing + crash reports |
| User satisfaction | >4.5/5 | GitHub Discussions surveys |
| Feature completion | 100% of P0 + P1 | PRD audit |
| Bug turnaround | <7 days for P0 bugs | Issue tracker |
| Lighthouse performance | >80 mobile score | Lighthouse CI |
| WCAG 2.1 AA compliance | 100% | axe-core audit |
| Accessibility score | >90 | Lighthouse accessibility audit |

# 11. Release Criteria

## 11.1 Go/No-Go Checklist

| Criterion | Requirement | v4.1.0 Status |
| --- | --- | --- |
| All P0 user stories implemented | 100% | ✅ Pass |
| All P1 user stories implemented | 100% | ✅ Pass |
| No open P0 bugs | 0 | ✅ Pass |
| Build succeeds | Clean build | ✅ Pass |
| APK signs correctly | Signed release APK | ✅ Pass |
| Web deploy succeeds | Vercel deploy | ✅ Pass |
| Offline mode verified | All offline features work | ✅ Pass |
| Theme engine verified | 5 themes + light mode + custom | ✅ Pass |
| Backup/restore verified | Export + import + reset | ✅ Pass |
| Hymns content verified | 1,001 hymns with categories | ✅ Pass |
| Devotional content verified | 365 daily devotionals | ✅ Pass |
| Daily hymn suggestion | Auto-selects daily hymn | ✅ Pass |
| Devotional auto-select | Picks today's entry by date | ✅ Pass |
| Unit tests pass | 100% pass rate | ✅ Pass (61/61) |
| Lighthouse performance | >80 mobile score | ⏳ Phase 4 |
| WCAG 2.1 AA compliance | axe-core passes | ⏳ Phase 4 |

## 11.2 Known Limitations (v4.1.0)

| Limitation | Impact | Planned Fix |
| --- | --- | --- |
| No iOS build | iPhone users cannot install | v3.2 (requires macOS + Apple Developer account) |
| ~~No cloud sync~~ | **Resolved** — cloud sync implemented | ✅ Complete (v4.1.0) |
| ~~No user accounts~~ | **Resolved** — auth implemented | ✅ Complete (v4.1.0) |
| ~~Bible API is KJV-only~~ | **Resolved** — 12 versions | ✅ Complete |
| No push notifications | Toggles exist but not functional | v3.2 (FCM for Android) |
| Hymn tunes limited to 54 | 947 hymns have no audio | v3.3 (expand to 100+) |
| Devotional content is static | No community comments | v4.0+ |
| ~~No automated testing~~ | **Resolved** — 61 unit tests | ✅ Complete (v4.1.0) |
| No WCAG compliance audit | Accessibility gaps possible | v3.3 Phase 4 |
| No A/B testing capability | Feature decisions unvalidated | v3.3 |

# 12. Timeline & Roadmap

## 12.1 Completed

| Version | Date | Features |
| --- | --- | --- |
| v1.0 | Q1 2026 | Core MVP: tasks, prayer, diary, Bible reader |
| v2.0 | Q2 2026 | Settings, themes (5), light/dark mode, AI assistant, backup/restore |
| v2.0.1 | Q2 2026 | Bible Study Features: 12 versions, AI explanation, commentary, concordance, comparison; Faith Assistant polish: draggable FAB, AI Guide, plain-text responses |
| v3.1.0 | Q2 2026 | Hymns: 1,001 hymns with search, categories, favourites, daily hymn; Daily Devotional: 365 days with date auto-select, navigation, progress tracking |
| v3.1.0b | Q2 2026 | PWA service worker, draggable navigation tabs, hymn numbering, React error boundary, accessibility (ARIA/keyboard), code splitting, study button navigates to Bible, Web Audio autoplay gesture fix, hymn sort (A-Z/Z-A), numeric search |
| v4.1.0 | Q3 2026 | User auth (email + Google OAuth), cloud sync, PostgreSQL on Aiven, Pinecone RAG (54 Bible verses, 1024-dim embeddings), multi-LLM (GROQ/OpenAI/OpenRouter), freemium model, 61 unit tests, UI polish (tab visibility, nav layout) |

## 12.2 Planned

| Version | Target | Features | Effort | Dependencies | Acceptance Criteria | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| **v3.2** | **Q3 2026** | iOS build | 2–3 weeks | macOS build machine, Apple Developer account ($99/yr) | IPA builds on macOS; installs on iOS 15+; all features functional | P0 |
|  |  | User accounts (auth) | 3–4 weeks | Auth provider (Firebase Auth or Supabase Auth) | Email + Google sign-up/login; session persistence; logout; opt-in only | P0 |
|  |  | Cloud sync (optional) | 4–6 weeks | User accounts; database (Firebase Firestore or Supabase) | Data merges on login; conflict resolution (last-write-wins); offline queue; opt-in toggle | P0 |
|  |  | Push notifications (Android) | 1–2 weeks | Firebase Cloud Messaging (FCM) | Task reminders fire at scheduled time; verse-of-day fires daily; opt-out toggle | P1 |
|  |  | Hebrew/Greek interlinear Bible | 3–4 weeks | Interlinear data source (SWORD Project or similar) | Word-by-word interlinear for OT (Hebrew) and NT (Greek); toggleable | P1 |
|  |  | Unit test foundation (Phase 1) | 2–3 weeks | Vitest installed; test files created | Tests for getStreak, getGreeting, formatTime, loadState, searchHymns; 100% pass rate | P1 |
| **v3.3** | **Q4 2026** | Small group features | 4–6 weeks | User accounts; shared data model | Create/join group via invite code; shared prayer list; shared reading plan; max 50 members | P0 |
|  |  | Shared prayer requests | 2–3 weeks | Small group infrastructure | Post prayer request; group members see requests; mark as "prayed for" | P0 |
|  |  | Group reading plans | 2–3 weeks | Small group infrastructure | Leader creates plan; members follow along; progress visible to leader | P1 |
|  |  | Subscription billing (Stripe) | 2–3 weeks | Stripe account; user accounts | Free/Supporter/Ministry tiers; checkout flow; subscription management; webhooks | P1 |
|  |  | Hymn tune expansion (54 → 100+) | 2–3 weeks | Music notation research; Web Audio API tuning | 100+ hymn tunes with multi-octave piano/organ tones; all octave-corrected | P1 |
|  |  | Integration + E2E tests (Phase 2–3) | 2–3 weeks | MSW, Playwright installed | API integration tests; critical flow E2E tests | P2 |
|  |  | A/B testing framework | 1–2 weeks | localStorage-based variant assignment | Framework functional; first test (onboarding) ready to launch | P2 |
| **v4.0** | **Q1 2027** | Church directory | 3–4 weeks | User accounts; admin roles | Churches create profiles; members find nearby churches; directory searchable | P1 |
|  |  | Events calendar | 2–3 weeks | Church directory | Churches post events; members RSVP; calendar view | P1 |
|  |  | Sermon notes | 2–3 weeks | Bible reader integration | Structured notes per sermon; scripture references linked; exportable | P2 |
|  |  | AI sermon summariser | 2–3 weeks | AI infrastructure; sermon notes | Paste/upload sermon text; AI generates summary, key points, action items | P2 |
|  |  | Accessibility audit + Lighthouse CI (Phase 4) | 1–2 weeks | axe-core, Lighthouse CI | All views pass axe-core; Lighthouse >80 | P2 |

## 12.3 Roadmap Visualization

## 12.4 v3.2 Prioritization (Scheduling Risk Mitigation)

v3.2 contains 6 features totaling ~15–23 weeks of effort within a 13-week quarter. Features are prioritized:

| Feature | Priority | Weeks | Can Defer? | Rationale |
| --- | --- | --- | --- | --- |
| User accounts (auth) | **P0** | 3–4 | No | Prerequisite for cloud sync; blocks v3.3 |
| Cloud sync (optional) | **P0** | 4–6 | No | Most requested feature; monetization enabler |
| iOS build | **P0** | 2–3 | No | Reaches 45% of mobile market; required for App Store |
| Unit test foundation | **P1** | 2–3 | Yes → v3.2.1 | Important but not user-facing |
| Push notifications | **P1** | 1–2 | Yes → v3.2.1 | Nice-to-have |
| Interlinear Bible | **P1** | 3–4 | Yes → v3.2.1 | Niche feature |

Worst-case v3.2 (P0 only): 9–13 weeks → fits Q3 2026

Best-case v3.2 (all): 15–23 weeks → may spill 1–2 weeks into Q4

Decision: Ship v3.2 with P0 features on time; defer P1 features to v3.2.1 if behind schedule.

# 13. Data Migration & Rollback Strategy

## 13.1 First-Time Sync Flow

## 13.2 Conflict Resolution

| Scenario | Resolution |
| --- | --- |
| Same entry edited on two devices | Last-write-wins (timestamp comparison) |
| Entry deleted on one device, edited on other | Delete wins (entry removed from both) |
| New entry on device A, new entry on device B | Both preserved (no conflict) |
| Settings changed on both devices | Last-write-wins per setting key |
| Cloud data newer than local | Cloud data wins; local updated |
| Local data newer than cloud | Local data wins; cloud updated |

## 13.3 Rollback Plan

| Failure | Response | Data Safety |
| --- | --- | --- |
| Cloud sync API unreachable | Fall back to local-only mode; show "Sync unavailable" toast | All local data intact |
| Corrupted cloud data detected | Reject cloud data; keep local data as source of truth; notify user | Local data preserved |
| User disables cloud sync | Local data remains intact; cloud copy retained for 90 days | No data loss |
| User deletes account | Cloud data deleted within 30 days; local data unaffected | User retains device data |
| Migration from localStorage to cloud fails | Atomic operation: if upload fails, local data unchanged; retry on next app open | No partial state |
| Database corruption on server | Restore from last backup (hourly snapshots retained 7 days) | Maximum 1 hour data loss |

## 13.4 Data Backup Strategy

| Scope | Method | Frequency | Retention |
| --- | --- | --- | --- |
| User cloud data | Firebase/Supabase automatic backups | Hourly snapshots | 7 days |
| User local data | localStorage (device-resident) | Real-time | Until factory reset or uninstall |
| User export | Manual JSON download | On-demand | User-managed |
| Backend database | Vercel + database provider backups | Daily | 30 days |
| Source code | GitHub repository | Every commit | Permanent |

# 14. Future Considerations

Features not yet planned for a specific release but identified as potential future directions.

## 14.1 Customizable Feature Store

| Attribute | Detail |
| --- | --- |
| **What** | Admin-controlled toggle system enabling/disabling features per user segment, plan tier, or region |
| **Why** | Progressive feature rollout; A/B testing; plan-gating without code changes; regional customization |
| **Trade-off** | Architectural complexity; requires feature flag infrastructure |
| **Estimated Effort** | 3–4 weeks |
| **Prerequisite** | User accounts (v3.2); admin dashboard |
| **Status** | ❌ No coverage in any project document |

## 14.2 Multi-Church Devotional Support

| Attribute | Detail |
| --- | --- |
| **What** | Church-specific or denomination-specific devotional content, managed by church admins |
| **Why** | Churches want to publish their own devotionals; denomination-specific content |
| **Trade-off** | Requires CMS; multi-tenant data model; moderation pipeline |
| **Estimated Effort** | 6–8 weeks |
| **Prerequisite** | User accounts; admin roles; cloud infrastructure |
| **Status** | ❌ No coverage in any project document |

## 14.3 AI-Powered Theological Research with Source-Backed Responses

| Attribute | Detail |
| --- | --- |
| **What** | AI assistant that cites theologians, church fathers, catechisms, and published commentaries |
| **Why** | Users need trustworthy, verifiable theological guidance; current AI lacks attribution |
| **Trade-off** | Requires RAG with curated theological corpus; licensing; citation accuracy verification |
| **Estimated Effort** | 8–12 weeks |
| **Prerequisite** | AI infrastructure; theological content licensing; vector database |
| **Status** | ⚠️ AI Bible tools exist but lack source citations |

## 14.4 Gospel Music Streaming

| Attribute | Detail |
| --- | --- |
| **What** | Streaming integration for gospel music (Spotify, Apple Music, YouTube Music, or native catalog) |
| **Why** | Users want actual hymn recordings, not synthesized melodies; gospel genre broader than hymns |
| **Trade-off** | Licensing costs; bandwidth; copyright complexity; conflicts with offline-first |
| **Estimated Effort** | 6–10 weeks |
| **Prerequisite** | Music licensing agreements; streaming platform partnerships |
| **Status** | ❌ Hymn playback is synthesized, not streamed |

## 14.5 Foundation for Moderated Christian Community Forum

| Attribute | Detail |
| --- | --- |
| **What** | In-app community space for discussions, Q&A, prayer sharing, and testimony — with moderation |
| **Why** | Users want community connection; current app is individual; shared prayer (v3.3) is first step |
| **Trade-off** | Content moderation (human + AI); UGC policies; legal liability; contradicts privacy model |
| **Estimated Effort** | 12–16 weeks |
| **Prerequisite** | User accounts; content moderation policy; legal review |
| **Status** | ❌ Social features explicitly skipped in design phase |

## 14.6 Summary Table

| Improvement | PRD Coverage | Monetization Doc | Roadmap | Estimated Effort |
| --- | --- | --- | --- | --- |
| User authentication | ✅ Covered (v3.2) | Mentioned | v3.2 | 3–4 weeks |
| Cloud storage & sync | ✅ Covered (v3.2) | ✅ Supporter tier | v3.2 | 4–6 weeks |
| Subscription billing | ✅ Covered (§4.4 + v3.3) | ✅ Detailed | v3.3 | 2–3 weeks |
| Customizable Feature Store | ❌ Missing | ❌ Missing | TBD | 3–4 weeks |
| Multi-church devotionals | ❌ Missing | ❌ Missing | TBD | 6–8 weeks |
| AI theological research | ⚠️ Partial (tools exist, no sources) | ❌ Missing | TBD | 8–12 weeks |
| Gospel music streaming | ❌ Missing | ❌ Missing | TBD | 6–10 weeks |
| Community forum | ❌ Missing | ❌ Missing | TBD | 12–16 weeks |

# 15. Risk Register

## 15.1 Product Risks

| ID | Risk | Probability | Impact | Mitigation | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| R-01 | Slow user adoption | Medium | High | Church partnerships; GitHub visibility; word of mouth | Product | Active |
| R-02 | Low premium conversion (<5%) | Medium | High | Lower price; more premium features; A/B test pricing | Product | Planned (v3.3) |
| R-03 | High churn rate (>5%/month) | Medium | Medium | Improve onboarding; engagement features; email re-engagement | Product | Planned (v3.3) |
| R-04 | Competitor adds integrated faith + productivity | Low | High | Differentiate on privacy + offline-first; build community loyalty | Product | Active |
| R-05 | User feedback indicates feature gaps | Medium | Medium | GitHub Discussions monitoring; quarterly surveys | Product | Active |

## 15.2 Technical Risks

| ID | Risk | Probability | Impact | Mitigation | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| R-06 | GROQ free tier discontinued or rate-limited | Medium | Medium | Diversify AI providers (OpenRouter, local models); cache aggressively | Engineering | Active |
| R-07 | localStorage quota exceeded (5-10 MB) | Low | Medium | Compress data; add purge-old-cache option; migrate to IndexedDB if needed | Engineering | Planned (v3.3) |
| R-08 | Vercel free tier limits hit | Medium | Low | Upgrade to Pro ($20/mo); affordable at scale | Engineering | Planned (v3.2) |
| R-09 | Cloud sync introduces data loss | Low | Critical | Atomic operations; rollback plan (§13); extensive testing | Engineering | Planned (v3.2) |
| R-10 | Capacitor iOS build compatibility issues | Medium | Medium | Test early on macOS; maintain Capacitor version; fallback to PWA | Engineering | Planned (v3.2) |
| R-11 | Bible API (bible-api.com) goes down | Low | Medium | GROQ fallback for all versions; chapter caching | Engineering | Active |
| R-12 | React 19 breaking changes | Low | Medium | Pin React version; test before upgrading; maintain compatibility layer | Engineering | Active |
| R-13 | Single-file SPA (App.jsx) becomes unmaintainable | Medium | Medium | Gradual component extraction; module boundaries; code splitting | Engineering | Active |

## 15.3 Business Risks

| ID | Risk | Probability | Impact | Mitigation | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| R-14 | No revenue sustainability | High | Medium | Phase 2 monetization (v3.3); donations; church licensing | Product | Planned (v3.3) |
| R-15 | Open source clone appears | Low | Medium | Brand loyalty; premium features not in open source; community | Product | Active |
| R-16 | Theological bias accusations | Low | High | App is denomination-agnostic; AI prompts are inclusive; avoid doctrinal positions | Product | Active |
| R-17 | Data privacy breach (cloud sync) | Very Low | Critical | No user data stored on servers by default; audit-proof by design; encryption | Engineering | Planned (v3.2) |
| R-18 | Legal liability from AI-generated theological content | Low | High | Disclaimer: "AI responses are for reference, not theological advice"; avoid doctrinal claims | Legal | Active |

## 15.4 Operational Risks

| ID | Risk | Probability | Impact | Mitigation | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| R-19 | macOS build machine unavailable | Low | Medium | CI/CD on GitHub Actions (macOS runner); maintain local build fallback | Engineering | Planned (v3.2) |
| R-20 | Apple Developer account issues | Low | High | Renew annually; maintain backup build process | Product | Planned (v3.2) |
| R-21 | GitHub repository compromised | Very Low | Critical | 2FA on all maintainer accounts; signed commits; branch protection | Engineering | Active |
| R-22 | Key maintainer leaves project | Low | Medium | Open source allows forks; document all processes; bus factor >1 | Product | Active |

# 16. Legal & Compliance

## 16.1 Privacy Policy Requirements

| Requirement | Implementation | Version |
| --- | --- | --- |
| Clear data collection disclosure | Privacy policy page in app settings | v3.1.0 ✅ |
| No hidden data collection | Code audit confirms zero analytics/tracking SDKs | v3.1.0 ✅ |
| User data ownership statement | "All data is on your device; you own it completely" | v3.1.0 ✅ |
| Cloud sync data disclosure (when applicable) | "When you enable sync, your data is encrypted and stored on [provider]" | v3.2 |
| Third-party API disclosure | "AI responses are generated by GROQ; no conversation data is stored by GROQ" | v3.1.0 ✅ |
| Right to deletion | Factory reset clears all local data; account deletion clears cloud data within 30 days | v3.2 |
| Data portability | JSON export includes all user data | v3.1.0 ✅ |

## 16.2 GDPR Compliance (EU Users)

| GDPR Requirement | Implementation | Status |
| --- | --- | --- |
| Lawful basis for processing | Consent (opt-in for cloud sync); legitimate interest (local-only features) | Planned (v3.2) |
| Right to access | JSON export includes all data | ✅ Implemented |
| Right to erasure | Factory reset + account deletion | ✅ / Planned (v3.2) |
| Right to rectification | Users can edit all entries | ✅ Implemented |
| Data minimization | Only collect what's necessary; no telemetry | ✅ Implemented |
| Privacy by design | localStorage-first; no server-side data by default | ✅ Implemented |
| Data Protection Impact Assessment | Required before cloud sync launch | Planned (v3.2) |
| Cookie consent | Not applicable (no cookies used) | ✅ N/A |

## 16.3 CCPA Compliance (California Users)

| CCPA Requirement | Implementation | Status |
| --- | --- | --- |
| Right to know | Privacy policy disclosure | ✅ Implemented |
| Right to delete | Factory reset + account deletion | ✅ / Planned (v3.2) |
| Right to opt-out of sale | No data is sold; statement in privacy policy | ✅ Implemented |
| Non-discrimination | No service degradation for privacy choices | ✅ Implemented |

## 16.4 Data Retention Policy

| Data Type | Retention Period | Deletion Method |
| --- | --- | --- |
| Local user data (tasks, diary, prayer, settings) | Until user deletes or factory reset | Factory reset; app uninstall |
| Cloud sync data (v3.2+) | Until user deletes account or disables sync | Account deletion → 30-day purge |
| AI chat history | Stored locally in localStorage; not on server | Factory reset; chat clear in settings |
| Bible chapter cache | Until localStorage quota management | Auto-purge when quota >80% |
| Hymn favorites | Until user removes or factory reset | Factory reset |
| Subscription payment data | Handled by Stripe; not stored by BelieversFlow | Stripe's retention policy |
| GitHub Issues / Discussions | Permanent (public) | Manual moderation |
| Backend logs (Vercel) | 24 hours (free tier) | Automatic Vercel cleanup |

## 16.5 Security Audit Schedule

| Audit Type | Frequency | Scope | Responsibility |
| --- | --- | --- | --- |
| Code security review | Per major release | All source code for vulnerabilities, secrets, injection risks | Engineering |
| Dependency audit | Monthly | npm audit; check for known vulnerabilities in React, Vite, Capacitor | Engineering |
| API security review | Quarterly | Backend endpoints, CORS, rate limiting, input validation | Engineering |
| Penetration testing | Annually | Full app (web + APK) | External contractor (when budget allows) |
| Privacy audit | Before cloud sync launch | Data flow analysis, GDPR compliance, third-party sharing | Product + Legal |
| APK security scan | Per release | Check for embedded secrets, certificate validity | Engineering |

# 17. Scalability & Infrastructure

## 17.1 Current Infrastructure

| Component | Provider | Tier | Capacity | Cost |
| --- | --- | --- | --- | --- |
| Web frontend hosting | Vercel | Hobby | 100 GB bandwidth/mo | $0 |
| Backend API | Vercel Serverless | Hobby | 100K invocations/mo | $0 |
| AI API | GROQ | Free tier | 10K requests/day | $0 |
| Bible API | bible-api.com | Free | No documented limit | $0 |
| Source code | GitHub | Public | Unlimited | $0 |
| APK distribution | GitHub Releases | Free | 2 GB storage | $0 |
| **Total** |  |  |  | **$0/mo** |

## 17.2 Scaling Triggers & Actions

| Trigger | Threshold | Action | Timeline |
| --- | --- | --- | --- |
| Vercel bandwidth exceeds 100 GB/mo | 80% utilization | Upgrade to Vercel Pro ($20/mo) | Immediate |
| GROQ free tier exhausted regularly | >8K requests/day sustained | Upgrade to GROQ paid tier or diversify providers | Within 1 week |
| Vercel serverless exceeds 100K invocations/mo | 80% utilization | Upgrade to Vercel Pro; optimize function cold starts | Within 1 week |
| User base exceeds 5,000 DAU | Measured via localStorage analytics | Migrate backend to dedicated server (Railway/Render) | Within 1 month |
| User base exceeds 25,000 DAU | Measured via localStorage analytics | Add CDN (Cloudflare); database scaling; monitoring | Within 1 month |
| Global user base (non-English) exceeds 20% | Measured via language setting | Add i18n infrastructure; community translation pipeline | Within 3 months |

## 17.3 Infrastructure Cost Projections

| User Scale | Monthly Cost | Revenue Required | Break-Even |
| --- | --- | --- | --- |
| <1,000 DAU | $0 | $0 | Already break-even |
| 1,000–5,000 DAU | $20–50 | $20–50 | ~7–17 paying subscribers |
| 5,000–25,000 DAU | $130–300 | $130–300 | ~43–100 paying subscribers |
| 25,000–100,000 DAU | $800–2,000 | $800–2,000 | ~267–667 paying subscribers |

## 17.4 Disaster Recovery

| Scenario | RTO (Recovery Time Objective) | RPO (Recovery Point Objective) | Recovery Steps |
| --- | --- | --- | --- |
| Vercel outage | 0 (CDN failover automatic) | 0 | Vercel handles; no action needed |
| Vercel account compromise | 4 hours | 24 hours | Revoke access; redeploy from GitHub; restore database backup |
| GROQ API outage | 0 (graceful degradation) | 0 | App shows "AI unavailable" toast; all offline features work |
| bible-api.com outage | 0 (cached chapters work) | 0 | GROQ fallback for new chapters; cached chapters unaffected |
| Database corruption (cloud) | 2 hours | 1 hour | Restore from hourly backup; notify affected users |
| GitHub repository deleted | 4 hours | 0 (every commit is a backup) | Restore from fork or local clone; re-push |
| Total data loss (user device) | N/A | N/A | User restores from JSON export backup |
| Key maintainer unavailable | 1 week | N/A | Open source allows community fork; documented processes |

## 17.5 Monitoring & Alerting

| Metric | Tool | Alert Threshold | Response |
| --- | --- | --- | --- |
| API error rate | Vercel function logs | >5% error rate in 5 min | Investigate backend; check GROQ status |
| Response time | Vercel analytics | >3s p95 response time | Optimize function; check cold starts |
| Uptime | External monitor (UptimeRobot) | >1 min downtime | Check Vercel status; deploy rollback if needed |
| Storage quota | Browser console logging | >80% of 5 MB localStorage | Prompt user to export + purge old data |
| Build failure | GitHub Actions | Any push to main fails | Fix build; block releases until green |

# 18. Content Strategy

## 18.1 Content Inventory

| Content Type | Count | Source | Update Frequency | Size |
| --- | --- | --- | --- | --- |
| Bible chapters | 1,189 (66 books) | bible-api.com (KJV) + GROQ (11 versions) | Static (canonical text) | ~10 KB/chapter cached |
| Hymns | 1,001 | Curated public domain hymnal | Static (curated) | 408 KB chunk |
| Hymn tunes | 54 (→ 100+ v3.3) | Web Audio API synthesis | Static (curated) | 10.5 KB chunk |
| Devotionals | 365 | Curated daily devotionals | Static (curated) | 315 KB chunk |
| Daily verses | 12 | Curated Bible verses | Static (curated) | <1 KB |
| Daily prayers | 5 | Curated prayer texts | Static (curated) | <1 KB |
| Study suggestions | 7 | Curated Bible reading plans | Static (curated) | <1 KB |
| AI system prompts | 4 | Written by product team | Updated per version | <1 KB each |

## 18.2 Content Quality Standards

| Standard | Requirement | Verification |
| --- | --- | --- |
| Theological accuracy | All Bible text matches published translations | Cross-reference with bible-api.com / GROQ output |
| Hymn accuracy | Lyrics match public domain hymnals (e.g., Hymnary.org) | Content audit against source |
| Devotional quality | Each entry has: Bible verse, reflection (200–500 words), prayer (50–100 words) | Content audit |
| Inclusivity | No denominational bias; inclusive language; multi-tradition appeal | Theological review |
| Accessibility | All content readable at 13px font; high contrast in both themes | Visual inspection |
| Offline availability | All bundled content works without internet | Airplane mode test |

## 18.3 Content Update Process

| Content Type | Update Trigger | Process | Version |
| --- | --- | --- | --- |
| Bible text | Translation correction needed | Update GROQ system prompt; invalidate cache | Any |
| Hymns | New hymns identified | Add to `hymns.js`; rebuild chunk; test | v3.2+ |
| Hymn tunes | New tunes composed/identified | Add to `hymnFallbackTunes.js` + `hymn_tunes.py`; test audio | v3.3 |
| Devotionals | New year content needed | Add to `devotional.js`; rebuild chunk | Annual |
| AI prompts | Response quality issues | Update system prompts in backend; test | Any |
| Study suggestions | New plans identified | Update `STUDY_SUGGESTIONS` constant in App.jsx | Any |

## 18.4 User-Generated Content (Future)

When community features ship (v4.0+), the following content moderation pipeline will be implemented:

| Content Type | Moderation | Automation | Human Review |
| --- | --- | --- | --- |
| Church directory profiles | Admin approval required | Profanity filter | Spot-check weekly |
| Forum posts | Pre-publish filter | AI toxicity detection + profanity filter | Report-based review |
| Prayer requests (groups) | Group leader approval | Profanity filter | Leader-mediated |
| Study notes (future) | No pre-publish filter | AI quality scoring | Report-based review |

# 19. Onboarding & User Experience

## 19.1 Current Onboarding (v3.1.0)

The app currently has a 4-step onboarding walkthrough triggered on first visit:

| Step | Content | Purpose |
| --- | --- | --- |
| 1 | "Welcome to BelieversFlow" + app description | Set expectations |
| 2 | "Plan your day with faith" + task categories | Introduce task + spiritual integration |
| 3 | "Track your prayer life" + streak feature | Introduce habit formation |
| 4 | "Read God's Word" + Bible reader | Introduce scripture engagement |

Current Issues:

No skip option (must complete all 4 steps)

No "replay onboarding" option in settings

No personalized first-run content (same for all personas)

## 19.2 Planned Onboarding Improvements

| Improvement | Version | Effort | Impact |
| --- | --- | --- | --- |
| Add "Skip" button to onboarding | v3.2 | 0.5 weeks | Reduces friction for returning users |
| Add "Replay Onboarding" in Settings | v3.2 | 0.5 weeks | Helps users discover missed features |
| Personalized first-run based on persona detection | v3.3 | 2–3 weeks | Tailors experience; increases engagement |
| Add interactive tutorial (tap-through guided tour) | v3.3 | 2–3 weeks | Better learning than static slides |
| Add "What's New" modal after updates | v3.3 | 1 week | Drives adoption of new features |

## 19.3 Key UX Flows

| Flow | Entry Point | Steps | Target Time |
| --- | --- | --- | --- |
| Add first task | Tasks view → input → Enter | 2 taps | <5 seconds |
| Log prayer | Spiritual view → "Log Prayer" → Enter minutes → Save | 3 taps | <10 seconds |
| Read Bible | Bible view → Select book → Select chapter → Read | 3 taps | <10 seconds |
| Write diary | Diary view → "New Entry" → Write → Select mood → Save | 4 taps | <30 seconds |
| Ask AI question | FAB → AI Chat → Type → Send | 3 taps | <15 seconds |
| Back up data | Settings → Backup → Export → Download | 3 taps | <10 seconds |
| Change theme | Settings → Appearance → Theme → Select | 3 taps | <5 seconds |

## 19.4 UX Success Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Time to first task | <30 seconds from first open | Onboarding completion + first task timestamp |
| Onboarding completion rate | >80% | Onboarding state persistence |
| Feature discovery rate | >60% of users use 3+ features in first week | localStorage feature usage flags |
| Settings engagement | >40% of users customize at least one setting | localStorage settings changes |
| Backup adoption | >20% of users export backup within first month | localStorage export timestamp |

# 20. API Strategy

## 20.1 Backend API Versioning

| Aspect | Decision |
| --- | --- |
| **Current version** | Unversioned (all endpoints at `/api/*`) |
| **Versioning strategy** | URL-based versioning when breaking changes are introduced: `/api/v1/*`, `/api/v2/*` |
| **Breaking change definition** | Any change that modifies request/response schema, removes endpoints, or changes authentication requirements |
| **Non-breaking changes** | Adding new endpoints, adding optional fields to responses, adding optional query parameters |
| **Deprecation policy** | 6-month notice before removing a version; `Sunset` header added to deprecated endpoints |
| **Version support** | Maximum 2 versions supported simultaneously |

## 20.2 API Endpoint Inventory

| Method | Path | Purpose | Rate Limit | Auth Required |
| --- | --- | --- | --- | --- |
| GET | `/api/health` | Health check + GROQ status | None | No |
| GET | `/api/bible/versions` | List 12 translations | None | No |
| GET | `/api/bible?book=&chapter=&version=` | Fetch chapter text | Per request | No |
| POST | `/api/chat` | AI faith chat | 6 msg context | No (v3.1) / Optional (v3.2) |
| POST | `/api/bible/explain` | Verse explanation | Per request | No |
| POST | `/api/bible/commentary` | Chapter commentary | Per request | No |
| POST | `/api/bible/concordance` | Scripture search | Per request | No |
| POST | `/api/bible/compare` | Translation comparison | Per request | No |
| POST | `/api/hymns/explain` | Hymn background | Per request | No |
| POST | `/api/hymns/help` | Hymn Q&A | Per request | No |
| GET | `/api/hymns/tune/{id}` | Hymn melody data | Per request | No |
| POST | `/api/devotional/generate` | Custom devotional | Per request | No |

## 20.3 API Response Standards

| Standard | Requirement |
| --- | --- |
| Content-Type | `application/json` for all responses |
| Error format | `{"error": "message", "code": "ERROR_CODE"}` |
| Success format | `{"data": ...}` or direct payload for simple endpoints |
| CORS | `Access-Control-Allow-Origin: *` (public API) |
| Rate limiting | Per-IP rate limiting when abuse detected (future) |
| Cache headers | `Cache-Control: max-age=3600` for static content (bible versions) |

## 20.4 API Deprecation Process

## 20.5 Future API Additions

| Endpoint | Version | Purpose | Dependencies |
| --- | --- | --- | --- |
| `POST /api/auth/register` | v3.2 | User registration | Auth provider |
| `POST /api/auth/login` | v3.2 | User login | Auth provider |
| `GET /api/sync/data` | v3.2 | Pull cloud data | Auth + database |
| `POST /api/sync/data` | v3.2 | Push local data | Auth + database |
| `POST /api/groups/create` | v3.3 | Create small group | Auth + database |
| `POST /api/groups/join` | v3.3 | Join group via invite code | Auth + database |
| `GET /api/groups/{id}/prayers` | v3.3 | Shared prayer list | Auth + group membership |
| `POST /api/billing/checkout` | v3.3 | Stripe checkout session | Auth + Stripe |
| `GET /api/billing/subscription` | v3.3 | Current subscription status | Auth + Stripe |
| `POST /api/billing/webhook` | v3.3 | Stripe webhook handler | Stripe |

# 21. Open Source & Community

## 21.1 Repository Configuration

| Aspect | Current | Planned |
| --- | --- | --- |
| License | Open source (GitHub public) | Add explicit LICENSE file (MIT or Apache 2.0) |
| Branch protection | Not configured | Protect `main` branch; require PR reviews |
| Contributing guidelines | Not documented | Add CONTRIBUTING.md with setup, style, PR process |
| Code of Conduct | Not documented | Add CODE_OF_CONDUCT.md |
| Issue templates | Not configured | Add bug report + feature request templates |
| PR template | Not configured | Add PR template with checklist |
| CI/CD | Not configured | Add GitHub Actions for lint + build on push |

## 21.2 Community Engagement Plan

| Initiative | Description | Timeline | Owner |
| --- | --- | --- | --- |
| GitHub Discussions | Feature requests, bug reports, community support | Active (exists) | Product |
| Public roadmap | Transparency about upcoming features | v3.2 (add ROADMAP.md) | Product |
| Contributor guidelines | Welcoming open source contributions | v3.2 (add CONTRIBUTING.md) | Engineering |
| Beta testing group | Early access to new versions | v3.3 (Discord/Telegram group) | Product |
| Release notes | Detailed changelog for each version | Per release (GitHub Releases) | Engineering |
| Church partnership program | Free deployment guide for churches | v3.3 | Product |
| Developer documentation | API docs, architecture guide, setup instructions | v3.3 (add docs/) | Engineering |

## 21.3 Contribution Workflow

## 21.4 Licensing Strategy

| Decision | Rationale |
| --- | --- |
| **License type** | MIT (permissive; maximum adoption) |
| **APK distribution** | GitHub Releases (free; no app store fees) |
| **Content licensing** | Hymns: public domain; Devotionals: original content (copyright BelieversFlow) |
| **AI-generated content** | Not copyrightable; users can freely use AI responses |
| **Trademark** | "BelieversFlow" name and logo are not open source; use requires permission |
| **Patent** | No patents filed; defensive patent pledge if needed |

# 22. Appendices

## 22.1 Glossary

| Term | Definition |
| --- | --- |
| **P0** | Critical — must-have for release |
| **P1** | Important — should have |
| **P2** | Nice-to-have — future |
| **DAU** | Daily Active Users |
| **MAU** | Monthly Active Users |
| **SPA** | Single Page Application |
| **GROQ** | AI inference provider (llama-3.3-70b-versatile) |
| **RAG** | Retrieval-Augmented Generation — AI technique that retrieves from a knowledge base before generating |
| **FCM** | Firebase Cloud Messaging — Android push notification service |
| **APNs** | Apple Push Notification service — iOS push notification service |
| **SWORD** | Cross-platform Bible software library with 200+ texts |
| **MSW** | Mock Service Worker — API mocking for integration tests |
| **Stripe** | Payment processing platform for subscription billing |
| **WCAG** | Web Content Accessibility Guidelines — W3C accessibility standard |
| **GDPR** | General Data Protection Regulation — EU privacy law |
| **CCPA** | California Consumer Privacy Act — California privacy law |
| **RTO** | Recovery Time Objective — maximum acceptable downtime |
| **RPO** | Recovery Point Objective — maximum acceptable data loss |
| **ARIA** | Accessible Rich Internet Applications — accessibility attributes |
| **DPIA** | Data Protection Impact Assessment — GDPR requirement |

## 22.2 References

| Document | Location | Purpose |
| --- | --- | --- |
| Web App | https://believers-flow-frontend.vercel.app | Live frontend |
| GitHub | https://github.com/ecoinboxhub/Christian_task_manager | Source code |
| Backend API | https://christian-task-manager.vercel.app | Live API |
| Backend Health | https://christian-task-manager.vercel.app/api/health | Health check |
| Status | `status.md` | Implementation status |
| Architecture | `architecture.md` | System architecture |
| SWR (SRS) | `pitch/SWR.md` | Technical specifications |
| User Personas | `pitch/user_persona.md` | Detailed personas |
| Monetization | `pitch/monetization.md` | Pricing & financials |
| Design Thinking | `pitch/Design_thinking.md` | Design process |

## 22.3 Document Metrics

| Metric | Value |
| --- | --- |
| Total sections | 22 |
| Total functional requirements | 50 (44 current + 6 planned) |
| Total non-functional requirements | 34 |
| Total user stories | 42 (34 current + 8 planned) |
| Total risks identified | 22 |
| Total API endpoints | 12 (current) + 10 (planned) |
| Estimated total effort (all planned features) | 45–70 weeks |
| Last updated | July 3, 2026 |

End of Product Requirements Document. For technical implementation details, see pitch/SWR.md. For business context, see pitch/monetization.md.